# Ecommerce tech stack template

Oct 1, 2026

## Assumptions

One Next.js app on Cloudflare Workers (free plan) serves both the shop and the admin panel, backed by a serverless PostgreSQL database. Hosting costs $0 at launch and there is no server to rent. Orders are cash on delivery, with the code laid out so Khalti or eSewa can be added later.

Cloudflare replaces Vercel because Vercel's free plan does not allow commercial sites. Medusa is out because it needs a long-running server.

The design rule that makes the later upgrade cheap: all data lives in plain PostgreSQL, all files live in R2, and the app is standard Next.js. Moving to a server then means changing where the app runs, not rewriting it.

## Launch stack (serverless, free tier)

| Layer | Pick | Alternative | Why this pick |
| --- | --- | --- | --- |
| Framework | Next.js (App Router), TypeScript | Astro | Shop pages, admin panel and API in one codebase |
| Hosting | Cloudflare Workers, deployed with the OpenNext adapter (@opennextjs/cloudflare) | none at $0 | Free plan allows commercial use; DNS, storage and hosting in one account |
| Database | Neon PostgreSQL | Supabase | Serverless Postgres with a free tier; scales to zero when idle (Neon FAQ) |
| Database access | Drizzle ORM | Prisma | Small bundle; outputs plain SQL migrations that run on any Postgres |
| Login | Auth.js with Google login or email magic link | Better Auth | Free, stores users in your own database, and avoids password hashing (see CPU limit below) |
| Product images | Cloudflare R2 | none | Free tier with no egress fees; same bucket works after moving to a server |
| Styling | Tailwind CSS | CSS modules | No runtime cost |
| Order emails | Resend | none at first | Confirmation to customer, alert to admin |
| Error logs | Cloudflare Workers Logs | Sentry (browser only) | Built in; server-side Sentry adds bundle weight |
| Analytics | Cloudflare Web Analytics | Umami | Free, no cookies |

The free Workers plan allows 100,000 requests a day and 10 ms of CPU time per request (Cloudflare limits). Waiting on the database does not count toward CPU time; rendering and hashing do.

The 10 ms cap is the main risk of this setup. To stay under it, pre-render product and category pages and revalidate them when the admin edits a product, so most visits serve cached HTML. Keep dynamic rendering for cart, checkout and admin. Never hash passwords in a Worker, which is why login uses Google or magic links. If requests start failing with error 1102 (exceeded CPU), the Workers Paid plan at $5 a month lifts the cap.

Cloudflare's documents disagree on the free plan's Worker size limit: some pages say 3 MB compressed, the current limits page says 64 MiB. Check the size Wrangler prints on the first deploy and keep dependencies lean either way.

## Admin and customer modes

Both modes live in the same app. A role column on the users table decides which one a person sees.

|  | Admin | Customer |
| --- | --- | --- |
| Login | Required (Google or magic link) | Optional; guest checkout with name, phone and address |
| Products | Create, edit, upload images, set price and stock, hide | Browse, search, view |
| Orders | See all, change status, cancel | Place orders, see own orders if logged in |
| Stock | Adjust counts, see low-stock list | Sees in stock or out of stock |
| URL area | /admin/* | everything else |

Protect admin twice. Next.js middleware redirects anyone without the admin role away from /admin, and every admin server action checks the role again before writing. Middleware alone is not enough, because server actions can be called directly.

No one signs up as admin. Set the first admin's role by hand in the database, and let admins promote others from the panel.

Image uploads go straight from the admin's browser to R2 using a short-lived signed URL the server issues. This keeps large files out of the Worker, where they would use up CPU time and hit request size limits.

## Keeping stock in sync

The database is the single source of truth for stock. The shop never caches a stock number longer than one page load, and every order changes stock inside one database transaction.

Placing an order reserves stock with a conditional update per line item:

UPDATE products

SET stock = stock - $qty

WHERE id = $product_id AND stock >= $qty

RETURNING stock;

If any line returns no row, the item sold out while the customer was checking out. Roll back the whole transaction and tell the customer which item. Two people buying the last unit at once cannot both succeed, because PostgreSQL locks the row during the update.

Order status then drives stock:

| Status change | Stock effect |
| --- | --- |
| Order placed (pending) | Stock reduced |
| Confirmed, shipped, delivered | No change |
| Cancelled or refused at the door | Stock added back |
| Admin manual adjustment | Stock set, with a reason logged |
| Admin records a sale made outside the site (phone, walk-in) | Stock reduced, logged as an offline sale |

Keep an inventory_movements table that logs every change (order, cancel, manual edit) with who made it. When counts look wrong, this log is how you find out why.

Use Neon's WebSocket driver (drizzle-orm/neon-serverless) for checkout. Neon's HTTP driver does not support multi-statement transactions.

## Payments: cash on delivery first

At launch, checkout collects contact and address, creates a pending order, and emails the admin. Payment happens at the door. The admin confirms each order by phone before dispatch, which also cuts fake orders.

To leave room for Khalti or eSewa later, give the orders table two columns from day one: payment_method (starting with only cod) and payment_status (unpaid, paid, refunded). Put payment handling behind one small interface in the code, with cash on delivery as its first implementation. Adding a gateway then means writing one new implementation plus a callback route that verifies the payment server-side before setting payment_status to paid.

## Domain (.com.np)

Point the .com.np domain's nameservers at Cloudflare. Hosting and DNS then sit in the same account, and attaching the domain to the Worker is one setting.

- Add the domain to the free Cloudflare account and note the two nameservers it assigns.

- Give those nameservers in the Mercantile application (or update them after approval).

- In the Worker's settings, add the domain as a custom domain. Cloudflare creates the DNS record and the HTTPS certificate.

- Add the email records (MX, SPF, DKIM) Resend asks for, so order emails don't land in spam.

Approval for .com.np can take several days and needs supporting documents. I have not checked Mercantile's current requirements, so confirm them before launch week.

## Upgrade path

Pay for the smallest thing that removes the limit you actually hit. The first paid step is $5 a month, and a server comes only after several of these.

| Stage | Trigger | What changes | Added cost (USD/month) |
| --- | --- | --- | --- |
| 1. Free tiers | Launch | Everything in the launch stack | 0 |
| 2. Workers Paid | Error 1102 (CPU limit) on real pages, or traffic near 100,000 requests a day | Switch the Cloudflare account to Workers Paid; no code changes | 5 (Cloudflare pricing) |
| 3. Neon paid | Database near 0.5 GB or monthly compute hours running out | Upgrade Neon to its usage-based plan; no code changes | usage-based, small at this size |
| 4. Own server | Combined bill above what a VPS costs, or background jobs (bulk imports, reports) that need to run for minutes | Rent a VPS; run Next.js in Docker using its standalone build; move the database with pg_dump and pg_restore; keep R2 and Cloudflare DNS; point the DNS record at the server | VPS price |
| 5. Split services | One server can't handle peak traffic | Managed Postgres separate from the app; two or more app containers behind a load balancer; a separate worker for background jobs | varies |

Stage 4 is the only real migration. Rehearse it once on a copy of the database before doing it live.

## Monthly cost

Launch costs $0 a month. Every service below is on a free tier that allows commercial use at this volume.

| Item | Cost (USD/month) |
| --- | --- |
| Cloudflare Workers, DNS, R2, Web Analytics | 0 |
| Neon Postgres | 0 |
| Resend | 0 |
| .com.np domain | 0 |

The first likely bill is $5 a month for Workers Paid, if pages hit the 10 ms CPU cap. Vercel is off the table: its free plan is for personal, non-commercial use only (Vercel terms).

## Decisions still open

- Hosting: decided, Cloudflare Workers free plan.

- Inventory: decided, the site is the inventory system; no outside stock to sync.

- Delivery: own riders or a courier partner? A courier API changes the order flow.

- Do customers need accounts at launch, or is guest checkout enough?

## Build timeline

Eight weeks from start to public launch, for one or two people working part time. The admin panel and stock tools come first because the site is the inventory system: the shop pages only display what the admin side stores.

Apply for the .com.np domain on day one, since approval runs in parallel and I don't know how long it takes now. Checkout overlaps the last week of shop pages because both use the same cart code.

What each phase has to deliver before the next starts:

- Setup and first deploy (week 1)

  - Cloudflare, Neon and Resend accounts; domain application sent

  - Next.js app deployed to a Workers URL through OpenNext

  - Database schema: users, products, orders, order_items, inventory_movements

  - Gate: Worker size within the limit and a test page under 10 ms CPU. If this fails, decide on the $5 plan now, not at launch

- Admin and stock tools (weeks 2 to 3)

  - Google login with admin role check on middleware and every server action

  - Product create, edit and hide, with image upload to R2

  - Stock adjustments with a reason, offline sale entry, movement log, low-stock list

- Shop pages and cart (weeks 4 to 5)

  - Pre-rendered home, category and product pages, refreshed when the admin edits a product

  - Search on product names; cart stored in the browser

- Checkout and orders (weeks 5 to 6)

  - Guest checkout with name, phone and address; cash on delivery only

  - Stock reserved in one transaction; sold-out message when it fails

  - Admin order list with status changes that return stock on cancel

  - Order emails to customer and admin

- Testing and domain live (week 7)

  - Two buyers try for the last unit at once; only one succeeds

  - Real product catalog loaded; every page checked on a phone

  - Domain attached; order emails pass spam checks

- Soft launch (week 8)

  - Friends and family place real orders; fix what breaks

  - First database backup exported and a restore tested

The dates assume roughly 15 hours a week per person. Dashain and Tihar fall inside this window, so move the dates if the team will be away.

## Engineering build plan

The same eight weeks, split by layer. For each feature, the backend action and its database table land a few days before the screen that uses them, so the UI is never built against a fake API.

| Layer | What gets built | Done when |
| --- | --- | --- |
| Infra | GitHub repo, GitHub Actions running lint and tests, OpenNext deploy to Workers, R2 bucket, secrets in Wrangler, domain and email DNS | A push to main deploys to the live URL with no manual steps |
| Database | Drizzle schema and migrations for users, products, product_images, orders, order_items, inventory_movements; indexes on product slug, category and order status; Postgres full-text search on product names | Migrations run cleanly on a fresh Neon branch |
| Backend | Server actions for login and role checks, product CRUD, signed R2 upload URLs, stock adjustments, offline sales, checkout transaction, order status changes, order emails | Every action checks the caller's role, and every stock change writes a movement row |
| Admin UI | Product list and form with image upload, stock adjustment dialog, low-stock list, movement history, order list and detail | An admin can run the shop for a day without touching the database |
| Shop UI | Layout, home, category and product pages (pre-rendered), cart in the browser, checkout form, order confirmation page | A customer can go from home page to confirmed order on a phone |
| Testing | Unit tests for stock rules, a script firing two orders at the last unit, CPU check on the heaviest pages, manual pass on two phones | Only one of two racing orders succeeds, and no page returns error 1102 |

## Step-by-step build order

Frontend prototype first, so the client can click through it and sign off. Then the backend goes in behind the same screens. The prototype is the real frontend, not a throwaway: it reads mock data through the same functions that will later read the database.

### Before any code (days 1 to 2)

- Send the .com.np application to Mercantile. Approval runs in the background while you build.

- Create Cloudflare and GitHub accounts in the client's name, with you added as a member. Neon and Resend can wait until step 10.

- Get from the client what one product is: name, price, category, stock, images, and whether it comes in sizes or colours. Ask for 10 to 20 real products with photos.

### Clickable prototype (weeks 1 to 2)

- Create the app with Cloudflare's Next.js starter and deploy an empty page to its Workers URL. Check the Worker size Wrangler prints.

- Write TypeScript types for Product, Order, OrderItem and InventoryMovement, shaped the way the database tables will be. Put the client's real products in one mock-data file.

- Write a small data layer (getProducts, getProduct, getCategories, getOrders and so on) that returns the mock data. Every page calls these functions and never imports the mock file directly.

- Build the shop screens at phone width: home, category, product, cart, checkout and confirmation. Checkout shows the confirmation page but saves nothing.

- Build the admin screens on mock data: product list and form, stock adjustment dialog, low-stock list, order list. Buttons can show a "prototype" notice instead of saving.

- Send the client the Workers URL to try on their phone. Collect every change in one list, make them, and get written sign-off on the screens and the scope. If your agreement has a milestone payment, this is where it goes.

### Backend behind the screens (weeks 3 to 6)

- Add Neon and Drizzle. Turn the types from step 5 into the schema and run the first migration. Load the mock products into the database.

- Add a GitHub Actions workflow that deploys on every push to main.

- Login: Auth.js with Google, the role column, your account set to admin by hand, /admin blocked in middleware.

- Products: server actions to create, edit and hide, signed R2 upload URLs, and switch getProducts and getProduct to real queries. Pre-render the shop pages and refresh them when a product changes.

- Stock: the adjust-stock and offline-sale actions writing inventory_movements rows, with tests. Connect the stock dialog.

- Checkout: the order transaction with the conditional stock update. Write its tests first, then connect the checkout form and the sold-out message.

- Orders: status changes that return stock on cancel, the admin order screens on real data, and order emails through Resend.

- Visual polish on the shop, now with real data in every page.

### Test and launch (weeks 7 to 8)

- Run the race test: two orders for the last unit at once, and only one should succeed. Check the heaviest pages for error 1102. Click through everything on two phones.

- Attach the .com.np domain to the Worker, add Resend's email records, and export a first database backup.

- Soft launch to friends and family for a week, fix what breaks, then launch publicly.